## Slide 1: Sprint Planning
01/10/18

## Slide 2: What is Agile and what are SCRUM ceremonies?
The Agile Manifesto states that:
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
Agile is a group of development methodologies based on iterative development
Requirements and solutions evolve through collaboration between self-organizing cross-functional teams.
Encourages teamwork, self-organization and accountability

## Slide 3: Features for development
IC Blockchain
G/L account validation
<€2k exception
MCO admin workaround for exceptions (2 and 23)
WHT exception completion
AR Request preview page

## Slide 4: Sprint Goal
  IC Blockchain
  GL account will be validated against master data when submitting IC form
  Exceptions:
    WHT completion (x2), MCO admin (5 and 25), <€2k
  Request preview page
  Input file for RPA to read
  FCCR development
  Infrastructure
  Complete Dev Environment setup
  SharePoint access and API calling complete
  RPA
  Credentials for robots (to be completed)
  PDD and SDD review with UL (IC)
  SDDs for FCCR reviewed with business
  Confirm master data template for IC
  Exceptions design for IC incorporated to SDD
  SDD completion – AR and AP Posting IC
  FCCR PDDs
  Change Mgt
    Next review with IC Aditya
    Walk through planned with IC stakeholders including Demo
    Review of approach with FCCR stakeholders

## Slide 5: Actions / Priorities